Request for Qualifications:

Technical Assistance Vendor for Green School Works

Date of Issue: March 14, 2025

Updated Release: June 25, 2026

Statement of Qualifications due: August 26, 2026 5:00PM
(Note: As described in Section 8, MassCEC will consider additional qualifications on a rolling basis if Applicants apply with a participant partner for an eligible project)

All statements of qualifications must be submitted to:

greenschools@masscec.com

## 1. SUMMARY

Through this Request for Qualifications (“RFQ”), the Massachusetts Clean Energy Technology Center (“MassCEC”) seeks qualified technical assistance vendors (“Applicants”) to provide technical assistance for decarbonizing existing K-12 public school buildings as part of the Green School Works program (the “Program”). MassCEC is coordinating with Mass Save on this offering, which will directly integrate with Mass Save’s technical assistance offerings, including Comprehensive Building Assessments, Portfolio Decarbonization Roadmaps, and Focused Studies. This offering will add scope and budget for studies approved by Mass Save, fully support projects not receiving support from Mass Save, and supplement the cost share covered by participants.

- This RFQ was initially released on March 14, 2025, and is being reissued on June 25, 2026 to solicit additional Applicants, including those qualified to conduct Ground Source Heat Pump Feasibility Assessments for eligible K-12 public schools.

- With this reissue, Applicants may submit Statements of Qualifications (SOQs) for one or more of the technical assistance scopes outlined in Section 5.

- Technical Assistance vendors already qualified under the Green School Works program are not required to submit a response to the RFQ unless they are seeking qualification for an additional technical assistance scope. If vendors who have already qualified for one or more scope of work under GSW TA services determine they can no longer deliver the applicable scope within their proposed structure or pricing, the vendor should contact MassCEC in writing.

- Responses to this RFQ must be received by MassCEC no later than August 26, 2026, at 5:00PM.

After August 26, 2026, the RFQ will remain open for consideration of additional Applicants until all Green School Works technical assistance funding has been awarded. To be considered after August 26  new Applicants must be selected by Green School Works-eligible schools or districts to carry out technical assistance aligned with the scopes outlined in Section 5 of this RFQ.

Only complete, timely qualifications will be considered. MassCEC, at its sole discretion, may determine whether a qualification is complete. The Statement of Qualifications (“SOQs”) and all attachments must be submitted via email. Selected Applicants (“Vendors”) will be listed on MassCEC’s website and will be eligible to receive funding from MassCEC to provide decarbonization technical assistance (as described in Section 5) to eligible schools or school districts (“Participants”) based on the eligibility criteria described in the Green School Works Technical Assistance Program Manual (“TA Program Manual”). This will reduce the cost of technical assistance for eligible, low-income K-12 public schools and districts with the goal of making decarbonization planning more accessible to those schools and districts.

Award of a contract is not guaranteed by selection through this RFQ process. Details of how Vendors will participate in Green School Works are outlined in Section 9.

The technical assistance funding provided by Green School Works will leverage Mass Save technical assistance to the greatest extent possible by adding to the scope of Mass Save’s technical assistance offerings and encouraging Mass Save-eligible schools to use a pre-qualified Mass Save vendor where such vendor meets the needs of the school.   MassCEC will pay vendors directly for the required cost share from eligible schools and for the additional Green School Works renewables scopes as outlined in Section 5.

Technical assistance funding will also be inclusive of non-Mass Save-eligible schools that meet the eligibility criteria. Pre-qualified Mass Save vendors will be able to opt-in to serve non-Mass Save-eligible schools, with MassCEC paying vendors directly for the full cost of technical assistance equivalent to Mass Save’s offering, as well as the additional Green School Works renewables scope as outlined in Section 5.

Note: All technical assistance offerings are not intended to include architectural, design, or construction services.

## 2. ABOUT MASSCEC

MassCEC is an economic development quasi-public agency of the Commonwealth of Massachusetts created by the state legislature. It is dedicated to accelerating the growth of the clean energy and climatetech sector across the Commonwealth to spur job creation, deliver statewide environmental benefits, increase affordability, and secure long-term economic opportunities for the people of Massachusetts. Since 2010, MassCEC has awarded $990 million in programs and investments and attracted $3 billion in private and public funds.

## 3. PROGRAM GOALS AND DESCRIPTION

Massachusetts is home to approximately 1,800 K-12 public school buildings responsible for 880,000 metric tons of carbon every year. The electrification and decarbonization of school buildings represents a significant opportunity for the state to reach its goal of net zero emissions by 2050. While school districts are well-versed in capital planning, they may not have the experience or technical expertise necessary to incorporate energy efficiency, electrification, and decarbonization measures into their capital planning projects.

Created as part of the state's Fiscal Year 2024 budget and renewed in the Fiscal Year 2025 and FY 2026 budgets, eighty million dollars ($80,000,000) has been committed to Green School Works to-date, to provide financial support to K-12 public schools or districts to install or maintain clean energy infrastructure. The Green School Works funding was authorized to the Department of Elementary and Secondary Education, which contracted with MassCEC to administer the Program on its behalf.

Approximately five million dollars ($5,000,000) of the Program’s budget is being used to support funding for the technical assistance tasks described in Section 5. The remainder of the funds will be used in upcoming funding opportunities to support eligible K-12 public schools or districts for projects to install or maintain clean energy infrastructure. MassCEC, at its sole discretion, may adjust the anticipated technical assistance funding.

MassCEC will fund Vendors to provide this technical assistance to Participants in and out of Mass Save territories. As described in Section 7 (Budget), for Participants that have projects eligible for Mass Save funding, Green School Works will cover:

- A portion of the required matching costs up to the full cost of the technical assistance.

- The full cost of the additional Green School Works Renewables (Solar Plus Storage and Massachusetts Class 1 Renewable Energy Certificate (“REC”) Analysis) Scope as described in Section 5.

- The full cost of the Green School Works Ground Source Heat Pump Feasibility Assessments, with these enrollments and scopes reviewed on a case-by-case basis by MassCEC.

For those Participants that are not eligible to receive Mass Save funding, Green School Works will cover:

- The full cost of the technical assistance equivalent to the Mass Save offerings.

- The full cost of the additional Green School Works Renewables (Solar Plus Storage and Massachusetts Class 1 Renewable Energy Certificate (“REC”) Analysis) Scope as described in Section 5.

- The full cost of the Green School Works Ground Source Heat Pump Feasibility Assessments, with these enrollments and scopes reviewed on a case-by-case basis by MassCEC.

Green School Works will cover the costs described above until such time as funding is expended.

The goals of the Green School Works program, as stated in the enabling legislation are to:

- “provide financial support to eligible K-12 public schools or districts for projects to install or maintain clean energy infrastructure;

- address the costs of installation, operation or upgrades of clean energy infrastructure that improves energy efficiency, reduces carbon emissions or mitigates impacts of climate change, including school rooftop construction or repair costs necessary for a clean energy infrastructure project to be safely installed; and

- accelerate the adoption of energy efficiency and decarbonization measures by “schools serving low-income and environmental justice populations.”

Additional goals, based on stakeholder feedback and decarbonization goals for schools across the Commonwealth, are to:

- Serve as a source of gap funding for technical assistance and implementation of electrification and/or decarbonization projects;

- Support adoption of Investment Tax Credit (“ITC”)-eligible renewable technologies (i.e., solar, storage, and ground-source heat pumps);

- Support districts in meeting 2050 and interim emissions targets; and

- As appropriate for the needs of school districts, provide building-specific assessments and plans, as well as high-level, district-wide decarbonization planning.

## 4. ESTIMATED TIMELINE

This timeline is subject to change at MassCEC’s discretion.

| RFQ Milestone | Tentative Timeline |
| --- | --- |
| Release of RFQ | June 25, 2026 |
| Informational webinar | July 2, 2026, 3pm ET |
| Questions due to MassCEC via email to greenschools@masscec.com | July 8, 2026, 5:00PM ET |
| Questions with answers posted to MassCEC Website | July 14, 2026 |
| Statement of Qualifications (“SOQs”) due | August 26, 2026, 5:00PM ET |
| MassCEC Review (with Follow-up Questions and Interviews as Required) | August 27 – September 14, 2026 |
| Notification of Qualification and Eligible Vendors Posted on MassCEC’s Website | September 18, 2026 |
| New Applicants May Submit a Statement of Qualifications with a Partner School or School District Participant | Ongoing, as long as Green School Works has technical assistance funding available. |

## 5. SCOPE OF WORK

The Scope of Work includes three core tasks aligned with Mass Save’s technical assistance offerings as detailed in Attachment D (Mass Save Scope Relevant to Green School Works) plus the additional Renewables and Ground Source Heat Pump Feasibility scopes detailed below.

- Task 1: Comprehensive Buildings Assessments

- Task 2: Portfolio Decarbonization Roadmaps

- Task 3: Focused Studies

All of the tasks are available to both Mass Save-eligible and non-Mass Save-eligible Participants.

Attachment D and the additional renewables and GSHP scopes below represent MassCEC’s current best understanding of how Green School Works can effectively complement Mass Save’s offerings. As MassCEC learns more through initial projects and as Mass Save’s offerings evolve, MassCEC anticipates that the scope for technical assistance offerings will evolve. MassCEC will update Vendors as the Scope evolves. If it evolves significantly, MassCEC will change the reimbursement ranges outlined in Section 7 (Budget).

See Section 8 (How to Apply) for more information on the statement of qualifications and Section 7 (Budget) for more information on the budget.

The additional renewables and ground-source heat pump scopes are detailed below.

### Green School Works Renewables (Solar plus storage and Massachusetts Class i REC analysis) Scope

In addition to the scope for the Mass Save technical assistance offerings detailed in Attachment D, the Program will support the following additional scope for all tasks:

- On-site solar PV feasibility analysis of existing building(s) and site(s)

  - Conduct an on-site visit and supporting desktop analysis to assess feasibility of rooftop and, as applicable, canopy or ground-mounted PV systems

  - Develop preliminary system sizing and conceptual panel layouts using industry-standard modeling tools

  - Evaluate site conditions, including roof condition, shading constraints, and key considerations such as interconnection potential

  - Model estimated annual energy production and compare to current building load, with consideration of potential future electrification based on conversations with school staff

  - Provide high-level cost estimates and savings overtime for direct and third-party solar ownership models, taking applicable incentives into account

  - Assess potential to site battery energy storage systems including basic cost estimates and incentives

  - Summarize key risks, constraints, and assumptions, and next steps

- MA Class I Renewable Energy Certificate (“REC”) analysis

  - Conduct MA Class I Renewable Energy Certificate (REC) analysis for zero emissions by 2050 scenario planning including estimated annual electricity volume to offset

### Green School Works Ground-Source Heat Pump (GSHP) feasibility scope

- In addition to the scope for the Mass Save technical assistance offerings detailed in Attachment D, MassCEC may support tasks related to assessing ground-source heat pump feasibility. Scopes are expected to include early feasibility and screening and may, if recommended, include subsurface investigation and test well development. Applicants may propose additional phases/assessment scopes they believe present a reasonable distinct offering. The base scope should include:

  - Task 1 — Building Loads. Develop a heating and cooling load profile for building(s) using modelling, benchmarking, and/or available utility data, documenting key assumptions. Characterize seasonality and heating/cooling balance relevant to geothermal sizing, including accounting for the moderating effect of coincident heating and cooling.

  - Task 2 — Borefield Sizing and Siting. Estimate borefield thermal capacity requirements, documenting methodology and assumptions. Propose screening-level borefield configurations (e.g., approximate bore count/depth ranges), documenting assumptions. Identify candidate borefield areas using geospatial review and screen for constraints (e.g., known utilities and high-level subsurface considerations) and constructability risks; no field investigation is included.

    - Potential additional scope: recommend ground-source heat pump test well specifications, drill test wells, and conduct formation thermal conductivity testing to better inform borefield sizing and siting.

  - Task 3 — Conceptual System Architecture. Develop conceptual system requirements/layouts, including for ambient-temperature loop (if needed) and building connection(s). Describe interactions with existing HVAC system(s) and a proposed backup heating approach. Describe high level controls and building automation considerations, including integration with any existing building management system.

  - Task 4 — Electrical Capacity Impacts (Screening). Review electrical service capacity at a screening level and estimate incremental heat-pump electrical demand (kW/kWh). Identify whether service upgrades and/or utility coordination may be required.

  - Task 5 — Estimated Costs and Incentives. Estimate capital cost ranges using benchmarks, recent project costs, and other resources and provide detailed assumptions and cost data references. Summarize applicable incentive/grant categories (state, utility, and federal). Provide screening-level operating cost implications.

  - Task 6 — Policy/Permitting and Constructability Screening. Identify key regulatory and policy considerations (e.g., drilling permits and right-of-way constraints) at a screening level and identify feasible construction windows. Screen for potential site/usage conflicts (sports fields, parking, traffic, accessibility) and likely disruption risks for occupied buildings.

  - Task 7 — Summary Deliverable and Path Forward. Provide a concise summary of feasibility, including implications to the school’s larger renovation project, remaining unknowns, and recommended next steps (e.g., additional investigation, test borehole, incorporation into project design, etc.).

### Green School Works Additional Review

Vendors should plan to incorporate review and feedback from MassCEC for all tasks with a written work product. With approval from MassCEC, the Vendor may choose how they would like to receive feedback (e.g., written comments, discussion).

### Green School Works Additional Scope

Additional scope approved on a case-by-case basis. Applicants may suggest additional associated tasks and/or expanded task scopes in the SOQ application form (Attachment B) or as part of a specific proposal submitted to MassCEC and Mass Save (if applicable) as outlined in Section 9 (How to Participate).

## 6. REQUIRED EXPERIENCE & THRESHOLD SELECTION CRITERIA

Applicants may be individuals, sole proprietors, or companies/non-profits with multiple employees. Applicants are encouraged to consider partnering in order to provide complementary expertise that a single entity may not possess. Individual entities may apply as part of multiple Applicant teams. Applicant teams should have one entity that takes responsibility for organizing the team and qualification (“Lead Applicant”).

### Areas of Required Experience

- Energy Assessment and Mass Save Program Experience: All Applicants should have familiarity with applicable Mass Save offerings, as well as other relevant programs and initiatives that directly serve commercial buildings. For Mass Save-eligible Participants, MassCEC will encourage those Participants to use pre-qualified Mass Save vendors in order to eliminate or minimize any co-pay for Participants.

- Site Assessment: Applicants should have experience conducting on-site energy audits as described below.

  - Comprehensive Building Assessment: Applicants should have demonstrated experience conducting ASHRAE level 1 audit or equivalent, including building envelope, HVAC systems, lighting, appliances, and other energy-consuming equipment.

  - Portfolio Decarbonization Roadmap: Applicants should have demonstrated experience conducting ASHRAE level 1 audit or equivalent, including building envelope, HVAC systems, lighting, appliances, and other energy-consuming equipment.

  - Focused Study: Applicants should have demonstrated experience conducting ASHRAE level 2 audit or equivalent, including building envelope, HVAC systems, lighting, appliances, and other energy-consuming equipment.

- Technical Knowledge: Applicants should possess technical expertise in energy efficiency measures, electrification, transportation, climate resiliency, and decarbonization solutions in K-12 school buildings, including:

  - Weatherization (i.e., insulation and air-sealing),

  - Appliance and lighting efficiency,

  - Water efficiency,

  - Air-source heat pumps/air-to-water heat pumps/VRF and ground-source heat pumps,

  - Heat pump water heaters and solar hot water,

  - Induction stoves and standard electric stoves,

  - Electric alternatives for other appliances like dryers, lawn equipment, and others,

  - Decarbonized options for other common fossil fuel-based commercial equipment,

  - Electric vehicles (including school buses, scooters, and e-bikes), electric vehicle supply equipment (EVSE),

  - Clean electricity options, including the potential for onsite solar PV and storage, as well as available options for purchasing offsite renewable electricity, and

  - Resilience strategies to minimize risks from increased heat, flooding, and other extreme weather.

- Technical Services: Applicants should possess the technical expertise and applicable certifications/licenses to provide the services for which they request qualification:

  - Heating load calculations: Applicants should have expertise in completing ACCA-approved Manual N heat load calculations, as well as an understanding of the principles that go into heat load calculations.

  - Preliminary heating system design: Applicants should have the technical expertise to conduct a preliminary heating system design at the basis of design (BOD) level.

  - Electrical upgrades: Applicants should have the technical expertise to understand what electrical upgrades may be required in a building to support decarbonization solutions.

  - Renewable energy system feasibility and credit analysis: Applicants should have technical expertise in evaluating building and site suitability for renewable energy systems including but not limited to solar photovoltaics (PV) and battery energy storage systems.

    - Applicants should have experience and expertise evaluating emissions, including their familiarity with relevant emissions factors and building emissions performance standards.

  - Ground Source Heat Pump system feasibility analysis: Applicants should have the technical expertise in geothermal heat pump technology, evaluating site feasibility, sizing systems, analyzing needed borefield capacity, analyzing/designing/modelling geothermal wells, designing borefield layout, permitting, construction logistics, cost estimation, conducting thermal conductivity tests, as well as planning and conducting drilling of test boreholes and completing analysis of test borehole data. Applicants should hold one or more of the following credentials: International Ground-Source Heat Pump Association Accredited Installer Certificate (legacy credential); Certified GeoExchange Designer certificate from the Association of Energy Engineers; Professional Engineer license with experience in geothermal; or other relevant credentials as noted in Attachment B.

- Health and Safety: Applicants should have experience identifying health and safety opportunities.

- Market Knowledge: Applicants should be familiar with the commercial building market in Massachusetts and have analysis experience relative to different commercial building typologies.

  - Applicants should have experience building networks and conducting outreach to commercial building owners.

  - Applicants should have knowledge of national approaches to decarbonization and programs, tools, or resources developed in other states and by federal programs and non-profits which are relevant to commercial building electrification.

- Fair and Equitable Practices: Applicants should have experience incorporating inclusive practices that promote fair access and equitable impact into previous work.

- Cost Estimation: Applicants will develop a recommendation framework for a decarbonization assessment that balances the costs and benefits of different solutions. Thus, Applicants must demonstrate understanding of both the costs of high efficiency and all-electric decarbonization solutions as well as standard efficiency and fossil fuel solutions in the Massachusetts market today.

- Analytical Capability: Applicants must be able to conduct quantitative analysis of the relative costs and benefits of various efficiency and decarbonization solutions, including a simple payback analysis and a lifetime cost of energy assessment. Applicants must also be able to assess the relative carbon impacts of different solutions.

- Facilitation and Project Management: Applicants must demonstrate ability or experience implementing projects on a tight timeline, including managing budgets and timelines, and scheduling and leading calls and meetings.

- Customer Engagement and Communication: Applicants must have a demonstrated history with delivering services with high quality customers engagement skills including listening to the needs of schools and school districts and prioritizing recommendations accordingly. Applicants should also be able to communicate opportunities in a way that will clear, compelling, and action-oriented to schools and school districts.  Delivery of results should empower Participants to take next steps.

### Threshold Selection Criteria

Applicants must submit complete applications to be considered.

Applicants must possess the experience in the areas described above. Experience can be demonstrated by successful, relevant past project completion; relevant certifications and credentials; and leadership experience in relevant professional organizations, commissions, or similar organizations. MassCEC will also strongly weigh prequalification by Mass Save as demonstrating the required experience, although prequalification by Mass Save is not required to apply for this RFQ.

Additionally, Applicants should have successfully completed at least three relevant projects with substantially similar scope for each of the Tasks (e.g., Comprehensive Buildings Assessments, Portfolio Decarbonization Roadmaps, Focused Studies, GSW Renewables Scope, and GSW GSHP Feasibility Scope) for which they are applying to serve as a Vendor. MassCEC is particularly interested in examples of how Applicant’s work resulted in project implementation and overcame barriers for these often-challenging decarbonization measures.

It will be up to MassCEC’s sole discretion to determine if an Applicant has met the threshold selection criteria to be added to the Green School Works-eligible vendor list (“Vendor List”).

## 7. BUDGET

As stated in Section 3, MassCEC anticipates awarding approximately five million dollars ($5,000,000) to Vendors approved under this RFQ to provide the technical assistance tasks described in Section 5 to eligible Participants. MassCEC, at its sole discretion, may adjust the anticipated technical assistance funding.

The table below outlines how much funding MassCEC anticipates contributing to selected Vendors for each of the tasks described in Section 5 (Scope of Work) for Participants that are also eligible to receive support from Mass Save.

Note: If the Participant is not Mass Save-eligible, MassCEC will pay 100% of the cost of the task, whether or not the selected Vendor is a pre-qualified Mass Save vendor.

Table 1. Expected Budget

| Task | Estimated Cost per Task | Vendor Qualification | Mass Save Cost Share | Green School Works Cost Share |
| --- | --- | --- | --- | --- |
| Comprehensive Building Assessment | $10,000-$15,000 | Mass Save pre-qualified vendors | 100% of the cost of the base scope up to an agreed upon amount, depending on the size of the school, when using firms from Mass Save pre-qualified vendor list. | Any portion of the base scope not covered by Mass Save |
|  |  | Customer-procured non-Mass-Save qualified vendor | Up to 25% of the base scope costs when using firms directly procured by the customer. | 50% of the Participant’s co-pay required for the base scope. |
| Portfolio Decarbonization Roadmap | $100,000-$300,000+ | Mass Save pre-qualified vendors | Up to 50% of total base scope cost up to $300,000 when approved by Mass Save and when using pre-qualified Mass Save vendors. | 50% of the total cost of the base scope. |
|  |  | Customer-procured non-Mass-Save qualified vendor | Up to 25% of the study costs when using firms directly procured by the customer. | 50% of the Participant’s co-pay required for the base scope. |
| Focused Studies | $5,000-$40,000 | Mass Save pre-qualified vendors | Up to 50% of total base scope cost up to $40,000 when using pre-qualified Mass Save vendors. | 50% of the total cost of the base scope. |
|  |  | Customer-procured non-Mass-Save qualified vendor | Up to 25% of the study costs when using firms directly procured by the customer. | 50% of the Participant’s co-pay required for the base scope. |
| Green School Works Renewables Scope | $1,000 - $2,000 per building | Mass Save prequalified vendor OR non-Mass Save qualified vendor | None | 100% of the cost of the Green School Works renewables scope |
| Green School Works Ground Source Heat Pump Feasibility Scope | MassCEC anticipates that costs will be driven by the level of effort required to complete the scope. Applicants should clearly justify proposed cost estimates in Attachment B: SOQ Application Form. | Mass Save prequalified vendor OR non-Mass Save qualified vendor | None | 100% of the cost of the Green School Works renewables scope |

As part of Attachment B: SOQ Application Form, Applicants will provide their anticipated per unit rates for Comprehensive Building Assessments, Portfolio Decarbonization Roadmap, and Focused Studies, as well as the additional Green School Works Renewables Scope and the Ground Source Heat Pump Feasibility scope. Additionally, Applicants will provide their current project team billing rates and indicate which team members would be expected to do the majority of work for each task. The proposed budget in the application should reflect the proposed approach as described in Attachment B: SOQ Application Form. MassCEC will apply additional scrutiny to Applicants with rates above industry averages as to how that Applicant expects to be able to deliver the required scope within the expected budget. If MassCEC is not confident in an Applicant’s ability to deliver the required scope within the expected budget, MassCEC will not select that Applicant as an approved Vendor.

As described in Section 9 (How to Participate), MassCEC will pay Vendors in accordance with MassCEC’s contract terms. For tasks where the Participant is Mass Save-eligible, Vendors will be paid in alignment with Mass Save’s payment schedule to the extent practical.

At MassCEC’s sole discretion, MassCEC may approve additional budgets beyond the values described in the table above. MassCEC will base additional budget on the estimated time for the additional scope and the project team billing rates provided in Attachment B: SOQ Application Form.

## 8. HOW TO APPLY

Responses to this RFQ must be received by MassCEC no later than August 26th, 2026, at 5:00 PM.

After August 26, the RFQ will remain open for consideration of additional Applicants until all Green School Works technical assistance funding has been awarded. To be considered after August 26, new Applicants must be selected by Green School Works-eligible schools or districts to carry out technical assistance aligned with the scopes outlined in Section 5 of this RFQ.

Only complete, timely qualifications will be considered. MassCEC, at its sole discretion, may determine whether a qualification is complete. The Statement of Qualifications (“SOQs”) must be in a single, electronic PDF file, submitted via email to greenschools@masscec.com. “Green School Works SOQ – Lead Applicant Name” must appear in the email subject line.

Please include in your Statement of Qualifications:

- Attachment A: Authorized Applicant Signature and Acceptance Form

- Attachment B: SOQ Application Form

  - Proposed approach to tasks described in Section 5 (Scope of Work)

- Resumes of all participating individuals, including from members of the Applicant team that are not the Lead Applicant.

- Report Samples (if available): Include up to three (3) report samples that demonstrate the Applicant team’s ability to provide the type of technical assistance described in this RFQ. MassCEC understands that not all final deliverables can be publicly shared, and so report samples are optional based on availability. Examples of acceptable samples may include:

  - A completed renewable energy feasibility analysis.

  - A completed ground-source heat pump feasibility analysis.

Please review and be prepared to sign Attachment C: Sample Agreement for Technical Assistance Vendor at the time of project selection and assignment of Vendor. Any requested change to Attachment C: Sample Agreement for Technical Assistance Vendor should be noted in Attachment B: SOQ Application Form.

In Attachment B, Applicants must indicate if they are a pre-qualified Mass Save vendor, and whether they are applying to consult on Mass Save-eligible projects, non-Mass Save-eligible projects, or both.  Applicants must also indicate whether they will be providing Comprehensive Building Assessments, Portfolio Decarbonization Roadmaps, and/or Focused Studies.

## 9. HOW TO PARTICIPATE

Step 1 (Addition to Vendor List): Upon notification of qualification, Vendors will be listed on the Green School Works Vendor List to be published on the Program webpage. Green School Works Vendors that are also on Mass Save’s pre-qualified vendor list will be noted. Applicants that respond to the RFQ with an eligible partner Participant after August 26, 2026, will be added to the Vendor List, if qualified, on a rolling basis.

Step 2 (Selection by Eligible School Participant): Participants who would like to use Green School Works technical assistance services will use the Vendor List when selecting a Vendor to complete one or more of the Tasks detailed in Section 5.

- If the Participant is Mass Save-eligible, the Participant will select the Vendor in coordination with Mass Save. MassCEC will urge Participants to prioritize working with pre-qualified Mass Save vendors to maximize the incentive available from Mass Save. On a case-by-case basis, with approval from Mass Save, MassCEC will approve Participants to work with Vendors that are not part of the Mass Save list of approved vendors, if the Vendor better meets the needs of the Participant.

- If the Participant is not Mass Save-eligible, the Participant will select the Vendor directly from the Green School Works Vendor List. Additionally, MassCEC will sign a Participant Agreement with the Participant.

Step 3 (Contracting with MassCEC): MassCEC will then work with Vendors selected by eligible Participants to confirm a scope and budget and execute a contract.

- If the Participant is Mass Save-eligible, the Vendor should submit a proposal to both MassCEC and Mass Save that clearly outlines the proposed budget and scope.

  - The proposed scope should align with the scope outlined in this RFQ, including Attachment D: Mass Save Scope Relevant to Green School Works, although Vendors may propose additional scope that will be considered by MassCEC on a case-by-case basis. Pricing should be aligned with the pricing submitted in Attachment B: SOQ Application Form, including a price for any proposed additional scope based on the hourly billing rates included in Attachment B: SOQ Application Form.

  - The proposal should delineate what scope would be billed to Mass Save and what scope would be billed to MassCEC and what the Participant’s co-pay would be (if any).

  - After internal coordination between Mass Save, MassCEC, and the Participant, MassCEC will execute a contract (based on Attachment C) with the selected Vendor for the additional amount of funding to be provided by the Program, as outlined in Section 7 (Expected Budget) and approved by MassCEC.

  - Additionally, MassCEC will sign a separate Participant Agreement with the Participant, although the Participant will not receive any direct funding from MassCEC.

- If the Participant is not Mass Save-eligible, the Vendor should submit a proposal to MassCEC that clearly outlines the proposed budget and scope and delineates the Participant’s co-pay (if any).

  - The proposed scope should align with the scope outlined in this RFQ, including Attachment D: Mass Save Scope Relevant to Green School Works, although Vendors may propose additional scope that will be considered by MassCEC on a case-by-case basis. Pricing should be aligned with the pricing submitted in Attachment B: SOQ Application Form including a price for any proposed additional scope based on the hourly billing rates included in Attachment B (SOQ Application Form).

  - MassCEC will execute a contract with the selected Vendor for the full cost of the approved tasks, as outlined in Section 7 (Expected Budget) and approved by MassCEC.

  - Additionally, MassCEC will sign a separate Participant Agreement with the Participant, although the Participant will not receive any direct funding from MassCEC.

Step 4 (Completion of Contracted Scope & Payment): After contracting, selected Vendors will complete the scope outlined in the contract and be paid in accordance with the terms of the contract. If a Participant is Mass Save-eligible, Vendors will be paid in alignment with Mass Save’s payment schedule to the extent practical. MassCEC will provide Vendors with a template for deliverables at the time of contracting. MassCEC intends to use the templates for reports that Mass Save is developing with sections for additional scope as applicable.

## 10. CONTACT INFORMATION FOR QUESTIONS

Please contact greenschools@masscec.com if you have any questions. “TA RFQ Questions” should appear in the subject line.

## 11. GENERAL REQUEST FOR QUALIFICATIONS CONDITIONS

### Notice of Public Disclosure

As a public entity, MassCEC is subject to Massachusetts’ Public Records Law, codified at Chapter 66 of the Massachusetts General Laws. Thus, any documentary material, data, or other information received by MassCEC from a vendor is a public record subject to disclosure. Vendors shall not send MassCEC any confidential or sensitive information in response to this RFQ. If confidential information is submitted as part of the application and not clearly marked as confidential, such information may be made publicly available by MassCEC without further notice to the Vendor.

Please note: Consultant rate sheets will be considered a public record subject to disclosure.

### Disclaimer & Waiver Authority

This RFQ does not commit MassCEC to award any funds, pay any costs incurred in preparing an application, or procure or contract for services or supplies. MassCEC reserves the right to accept or reject any or all applications received, waive minor irregularities in submittal requirements, modify the anticipated timeline, request modification of the application, negotiate with all qualified Vendors, cancel or modify the RFQ in part or in its entirety, or change the application guidelines, when it is in MassCEC’s best interests.

This RFQ has been distributed electronically using MassCEC’s website. It is the responsibility of Vendors to check the website for any addenda or modifications to an RFQ to which they intend to respond. MassCEC accepts no liability and will provide no accommodation to Vendors who submit an application based on an out-of-date RFQ document.

### Contract Requirements

Upon MassCEC’s selection of Participants and the assignment of Vendors, MassCEC and the Vendor will execute a contract, substantially in the form of the sample agreement attached hereto as Attachment C which will set forth the respective roles and responsibilities of the parties.

Additional details about Mass Save’s planned technical assistance offerings for existing buildings are described in the 2025-2027 Energy Efficiency and Decarbonization Plan, especially Appendix G: https://ma-eeac.org/wp-content/uploads/Exhibit-1-2025-2027-Three-Year-Plan.pdf